PROJECT ATLAS

Production-Grade Real-Time Customer Data Platform

Detailed Product Requirements Document

| Document owner | Data Platform Engineering |
| --- | --- |
| Product type | Portfolio and production simulation |
| Target duration | 12-16 weeks |
| Release model | Sprint-based, incremental |
| Version | 1.0 |

Build it. Break it. Recover it. Explain it.

# Document Control

| Field | Value |
| --- | --- |
| Status | Approved for implementation |
| Primary audience | Data engineers, platform engineers, reviewers, interview candidates |
| Review cadence | End of each sprint and after every severity-1 or severity-2 incident |
| Change control | Material scope, architecture, or SLO changes require an Architecture Decision Record (ADR) |

# Table of Contents

1. Executive Summary

2. Product Vision and Success Criteria

3. Business Context and Personas

4. Scope, Assumptions, and Constraints

5. Functional Requirements

6. Non-Functional Requirements

7. Target Architecture

8. Data Model and Data Contracts

9. Security, Governance, and Compliance

10. Observability and Operations

11. Delivery Roadmap and Sprint Requirements

12. Incident and Chaos Engineering Program

13. Testing and Quality Strategy

14. CI/CD and Release Management

15. Deliverables and Portfolio Evidence

16. Interview Readiness Framework

17. Risks and Mitigations

18. Definition of Done

Appendices

# 1. Executive Summary

Project Atlas is a production-simulated, end-to-end data platform for Atlas Commerce, a fictional global e-commerce company. The platform captures database changes and event streams, processes data in near real time, persists governed analytical datasets, orchestrates batch and streaming workloads, exposes data to analytical consumers, and provides operational visibility through metrics, alerts, runbooks, and incident response.

|  | Core principle The product is not complete when data flows once. It is complete when the system can be operated, observed, broken safely, recovered predictably, and explained under interview-style questioning. |
| --- | --- |

## 1.1 Product Outcome

Business outcome: Reliable, timely customer, order, payment, inventory, and behavioral datasets for dashboards, fraud workflows, customer analytics, machine learning features, and executive reporting.

Engineering outcome: A repeatable local production environment demonstrating CDC, event streaming, stateful processing, lakehouse storage, orchestration, data quality, metadata, monitoring, CI/CD, and recovery.

Career outcome: A portfolio artifact supported by architecture diagrams, production incidents, RCAs, runbooks, design decisions, metrics, and realistic technical interview narratives.

## 1.2 Product Success Metrics

| Category | Metric | Target |
| --- | --- | --- |
| Freshness | Source update to curated silver table | P95 <= 60 seconds under normal load |
| Availability | Core ingestion and processing pipeline | >= 99.5% during scheduled test windows |
| Reliability | Unintended duplicate business records | 0 in gold outputs |
| Recoverability | Recovery from single broker or worker failure | <= 15 minutes |
| Data quality | Critical quality checks passing | 100% before gold publication |
| Observability | Critical components with dashboards and alerts | 100% |
| Documentation | Production incidents with complete RCA | >= 30 |
| Scale | Validated synthetic workload | >= 100 million source/event records |

# 2. Product Vision and Success Criteria

## 2.1 Vision Statement

Enable Atlas Commerce to make operational and strategic decisions from trustworthy, near real-time data while giving the engineering team clear control over failure, recovery, cost, performance, and change.

## 2.2 Product Principles

Business requirements determine technology choices; tools are not included for novelty.

Every data product has an owner, contract, quality rules, freshness target, and recovery procedure.

At-least-once transport must not produce duplicate business outcomes.

Every critical failure must be detectable through metrics or alerts before a stakeholder reports it.

Infrastructure and application configuration must be reproducible from version control.

Every sprint must produce both working software and interview-ready operational evidence.

## 2.3 North-Star User Journey

| Step | User or system action | Expected result |
| --- | --- | --- |
| 1 | Customer places an order in the transactional application | Order and line items commit atomically in PostgreSQL |
| 2 | Debezium reads the database transaction log | Ordered change events are published to Kafka with source metadata |
| 3 | Spark consumes and validates the events | Events are deduplicated, transformed, and enriched |
| 4 | Delta Lake stores bronze, silver, and gold datasets | Consumers receive reproducible, versioned analytical tables |
| 5 | Airflow coordinates dependent jobs and checks | Downstream publication occurs only after prerequisites succeed |
| 6 | Prometheus and Grafana expose health and SLOs | Lag, throughput, failures, and freshness are visible and alertable |
| 7 | Analysts or services query curated datasets | Results are timely, documented, and consistent with source truth |

# 3. Business Context and Personas

## 3.1 Business Context

Atlas Commerce operates a global marketplace with high-volume order, payment, refund, inventory, customer, and clickstream activity. Existing reporting is assumed to be delayed, fragmented, and difficult to trust. The platform must support both operational use cases measured in seconds and analytical use cases measured in minutes or hours.

## 3.2 Primary Personas

| Persona | Primary needs | Atlas capability |
| --- | --- | --- |
| Data Engineer | Build and operate reliable pipelines | CDC, Kafka, Spark, Delta Lake, orchestration, testing, runbooks |
| Analytics Engineer / Analyst | Consistent, documented business tables | Gold models, catalog, quality checks, SQL query layer |
| Fraud / Risk Team | Fresh payment and order signals | Low-latency event processing and feature-ready outputs |
| ML Engineer | Historical and recent features | Versioned Delta tables and reusable feature transformations |
| Business Leader | Accurate KPIs and predictable refresh | Certified gold tables, freshness SLOs, dashboards |
| Platform Reviewer / Interviewer | Evidence of production judgment | ADRs, incident diary, metrics, trade-offs, RCAs |

# 4. Scope, Assumptions, and Constraints

## 4.1 In Scope

PostgreSQL transactional source with realistic e-commerce entities and workload generation.

Change Data Capture using Debezium and Kafka Connect.

Kafka topics, partitioning, consumer groups, retention, replay, and schema governance.

Spark Structured Streaming for validation, deduplication, enrichment, aggregations, and stateful processing.

Delta Lake bronze, silver, and gold architecture with time travel and compaction.

Airflow orchestration for batch, maintenance, quality, and recovery workflows.

Prometheus metrics, Grafana dashboards, alert rules, and SLO tracking.

Great Expectations or equivalent declarative data-quality checks.

OpenMetadata or equivalent catalog and lineage demonstration.

DuckDB for local analytics; optional Trino for multi-user query access.

Docker Compose infrastructure, GitHub Actions CI/CD, documentation, and operational runbooks.

## 4.2 Out of Scope for Version 1

A customer-facing commerce application beyond the minimum workload generator and source schema.

A public-cloud production deployment, managed Kafka, or managed Spark service.

A fully featured enterprise identity provider or organization-wide RBAC implementation.

Real payment-card data, personal data, or regulated production information.

Multi-region active-active infrastructure.

A complete feature-store product; Atlas will produce feature-ready datasets only.

## 4.3 Assumptions and Constraints

| Area | Assumption / constraint |
| --- | --- |
| Environment | Primary implementation runs locally or on a single development VM using Docker Compose. |
| Data | All data is synthetic and safe for public portfolio use. |
| Team | A single engineer acts as product owner, data engineer, platform engineer, and incident commander. |
| Cost | Open-source components are preferred; cloud spend is optional and capped. |
| Scale | The platform demonstrates realistic patterns at local scale rather than claiming internet-scale production capacity. |
| Compatibility | Version pinning is mandatory to avoid accidental drift across Kafka, Debezium, Spark, and Delta dependencies. |

# 5. Functional Requirements

| ID | Capability | Requirement | Priority |
| --- | --- | --- | --- |
| FR-01 | Source system | Provide normalized customer, address, product, inventory, order, order_item, payment, refund, and shipment tables. | Must |
| FR-02 | Workload generation | Generate configurable inserts, updates, deletes, late events, duplicates, and burst traffic. | Must |
| FR-03 | CDC capture | Capture committed row-level changes with transaction and source-position metadata. | Must |
| FR-04 | Initial snapshot | Support consistent initial snapshots without losing subsequent changes. | Must |
| FR-05 | Streaming transport | Publish events to partitioned Kafka topics with documented keys and retention. | Must |
| FR-06 | Schema governance | Register schemas and reject incompatible changes according to selected compatibility policy. | Must |
| FR-07 | Bronze ingestion | Persist raw events, metadata, and ingestion timestamps without destructive transformation. | Must |
| FR-08 | Silver processing | Validate, normalize, deduplicate, and merge business entities into current and historical views. | Must |
| FR-09 | Gold products | Publish order, revenue, customer-360, inventory, and funnel datasets. | Must |
| FR-10 | Replay | Reprocess an explicit Kafka offset or time range without corrupting published results. | Must |
| FR-11 | Orchestration | Schedule quality checks, maintenance, compaction, backfills, and publication dependencies. | Must |
| FR-12 | Data quality | Block or quarantine invalid records based on criticality and preserve failure context. | Must |
| FR-13 | Observability | Expose health, throughput, latency, lag, error, freshness, and resource metrics. | Must |
| FR-14 | Alerting | Trigger actionable alerts for connector failure, lag, stale tables, job failure, disk pressure, and quality failure. | Must |
| FR-15 | Metadata | Catalog key datasets with owners, descriptions, lineage, classifications, and freshness expectations. | Should |
| FR-16 | Analytics access | Support SQL analysis through DuckDB and optionally Trino. | Must |
| FR-17 | Disaster recovery | Restore service and data from documented backups and checkpoints. | Must |
| FR-18 | Security | Store secrets outside source code and restrict network exposure by default. | Must |
| FR-19 | CI/CD | Validate code, schemas, tests, images, and documentation on every pull request. | Must |
| FR-20 | Incident evidence | Create an incident ticket and RCA for every scheduled chaos exercise. | Must |

# 6. Non-Functional Requirements

| ID | Quality attribute | Requirement |
| --- | --- | --- |
| NFR-01 | Freshness | P95 source-to-silver latency <= 60 seconds under baseline workload. |
| NFR-02 | Throughput | Sustain at least 2,000 change/event records per second in the reference environment, with scale tests beyond baseline. |
| NFR-03 | Availability | Core ingestion and processing available >= 99.5% during planned test windows. |
| NFR-04 | Durability | Acknowledged source changes must be recoverable through PostgreSQL logs, Kafka retention, or persisted bronze data. |
| NFR-05 | Idempotency | Retries and replays must not change final business results. |
| NFR-06 | Recoverability | RTO <= 15 minutes for single-component failures; RPO <= 60 seconds for operational datasets. |
| NFR-07 | Scalability | Partition count, executor resources, and storage layout must be configurable without code redesign. |
| NFR-08 | Maintainability | All services have pinned versions, documented configuration, health checks, and ownership. |
| NFR-09 | Testability | Critical transformations have unit, contract, integration, and failure-recovery tests. |
| NFR-10 | Security | No plaintext credentials in the repository, container images, logs, or generated datasets. |
| NFR-11 | Auditability | Material data changes and operational actions can be traced through source metadata, logs, commits, and incident records. |
| NFR-12 | Portability | A new developer can start the baseline platform from a clean machine using documented commands. |

# 7. Target Architecture

## 7.1 Logical Architecture

| PRODUCERS | PostgreSQL OLTP Clickstream generator Synthetic workload | Outputs and controls Source transactions and events |
| --- | --- | --- |
| CAPTURE | Debezium Kafka Connect Schema Registry | Outputs and controls Versioned event envelopes |
| TRANSPORT | Kafka topics Consumer groups Dead-letter topics | Outputs and controls Ordered durable streams |
| PROCESS | Spark Structured Streaming State, dedupe, joins Quality routing | Outputs and controls Validated change streams |
| STORE | Delta Lake Bronze -> Silver -> Gold Checkpoints and logs | Outputs and controls Versioned data products |
| SERVE | DuckDB / Trino Grafana business views Feature-ready tables | Outputs and controls Queries and consumption |
| OPERATE Airflow ¦ Prometheus ¦ Grafana ¦ OpenMetadata ¦ GitHub Actions |  |  |

|  | Architecture rule The bronze layer is an immutable operational record. Silver is the canonical trusted layer. Gold contains purpose-built business products. Consumers must not bypass quality gates by querying raw CDC topics directly. |
| --- | --- |

## 7.2 Component Responsibilities

| Component | Primary responsibility | Key production concern |
| --- | --- | --- |
| PostgreSQL | Transactional source and WAL generation | Replication slots, WAL retention, indexing, source load |
| Debezium / Kafka Connect | Snapshot and continuous CDC | Offsets, connector tasks, schema history, retries |
| Kafka | Durable event transport | Partitions, replication, retention, lag, ordering |
| Schema Registry | Data contract enforcement | Compatibility policy and coordinated evolution |
| Spark Structured Streaming | Stateful transformation and merge | Checkpointing, watermarks, skew, backpressure |
| Delta Lake | ACID analytical storage | Small files, optimize/compaction, vacuum, concurrency |
| Airflow | Control-plane orchestration | Idempotent tasks, retries, backfills, dependency design |
| Prometheus / Grafana | Metrics, alerting, and visualization | Actionable signals, alert fatigue, SLO tracking |
| Great Expectations | Data-quality enforcement | Criticality, quarantine, false positives |
| OpenMetadata | Catalog, ownership, lineage | Metadata freshness and adoption |
| DuckDB / Trino | SQL consumption | Concurrency, access paths, semantic consistency |

# 8. Data Model and Data Contracts

## 8.1 Source Domain Model

| Domain | Core entities | Important relationships |
| --- | --- | --- |
| Customer | customer, address | Customer has multiple addresses and orders |
| Catalog | product, category | Products belong to categories and appear in order lines |
| Inventory | inventory, warehouse | Inventory is tracked by product and warehouse |
| Commerce | order, order_item | Order aggregates items and customer context |
| Payments | payment, refund | Payments belong to orders; refunds reference payments |
| Fulfillment | shipment, shipment_event | Shipments track lifecycle and carrier events |
| Behavior | clickstream_event, session | Events link anonymous or known users to sessions |

## 8.2 Event Envelope Requirements

| Field | Purpose | Required |
| --- | --- | --- |
| event_id | Globally unique event identity for deduplication | Yes |
| event_type | Business or CDC operation type | Yes |
| event_version | Version of event contract | Yes |
| event_time | Time business event occurred | Yes |
| ingested_at | Time Atlas first received the event | Yes |
| source_system | Originating system identifier | Yes |
| source_position | WAL LSN, partition/offset, or equivalent trace | Yes |
| entity_key | Stable partition and business key | Yes |
| payload | Current data or before/after representation | Yes |
| trace_id | Cross-system correlation identifier | Recommended |

## 8.3 Lakehouse Layer Contracts

| Layer | Contract | Permitted consumers | Retention |
| --- | --- | --- | --- |
| Bronze | Append-only source-faithful records plus ingestion metadata | Data engineering and recovery workflows | Long enough for replay and audit |
| Silver | Typed, deduplicated, validated, merged, canonical entities | Analytics, ML, and gold transformations | Business-defined historical retention |
| Gold | Purpose-built metrics and dimensional products | Dashboards, analysts, business users | Based on reporting requirements |
| Quarantine | Rejected data with rule, severity, and remediation context | Data engineering and owners | Until corrected or dispositioned |

# 9. Security, Governance, and Compliance

Secrets: Use environment files excluded from source control, Docker secrets where practical, and CI secret stores. Rotate any exposed development credential immediately.

Network exposure: Bind service ports to localhost by default. Use isolated Docker networks for data-plane and observability services.

Data minimization: Generate synthetic data only. Mark columns that would be PII in a real system and mask them in derived datasets.

Access: Separate administrative, pipeline, and read-only credentials. Demonstrate least-privilege grants in PostgreSQL and query engines.

Governance: Assign an owner, description, classification, freshness target, and lineage to every gold dataset.

Audit: Retain source positions, deployment commits, schema versions, and incident actions for traceability.

## 9.1 Required Architecture Decision Records

| ADR | Decision |
| --- | --- |
| ADR-001 | Kafka topic naming, keys, partition strategy, and retention |
| ADR-002 | Schema format and compatibility mode |
| ADR-003 | Bronze/silver/gold table layout and partitioning |
| ADR-004 | Exactly-once business outcome strategy over at-least-once transport |
| ADR-005 | Checkpoint, replay, and disaster-recovery approach |
| ADR-006 | DuckDB-only versus optional Trino serving layer |
| ADR-007 | Data-quality severity and quarantine model |

# 10. Observability and Operations

## 10.1 Golden Signals and Data Signals

| Signal family | Required signals |
| --- | --- |
| Latency | CDC age, Kafka consumer lag time, micro-batch duration, source-to-table freshness |
| Traffic | Rows/sec, messages/sec, bytes/sec, files/batch, queries/minute |
| Errors | Connector failures, deserialization failures, task retries, quarantined records, failed checks |
| Saturation | CPU, memory, disk, JVM heap, executor utilization, Kafka partition skew |
| Data correctness | Duplicate rate, null rate, referential failures, reconciliation variance |
| Recovery | Restart count, replay duration, checkpoint restore time, backlog drain time |

## 10.2 Minimum Dashboards

Platform overview: service health, resource saturation, availability, and active alerts.

Kafka and CDC: connector status, source event rate, topic throughput, partition distribution, and lag.

Spark streaming: batch duration, input rate, processing rate, state size, failures, and checkpoint age.

Data product health: table freshness, row counts, quality status, reconciliation, and last successful publication.

Incident review: alert timeline, recovery milestones, and relevant component metrics.

## 10.3 Alert Requirements

| Alert | Trigger | Severity | Expected first action |
| --- | --- | --- | --- |
| ConnectorDown | Connector or task not running for 2 minutes | SEV-1 | Inspect Connect status and worker logs |
| KafkaLagHigh | Lag age exceeds 5 minutes for 5 minutes | SEV-2 | Compare input and processing rates; inspect skew/resources |
| GoldTableStale | Freshness exceeds declared SLO | SEV-1 | Trace latest successful upstream stage |
| QualityGateFailed | Critical rule fails | SEV-2 | Inspect quarantine and affected source batch |
| DiskPressure | Filesystem > 85% used | SEV-2 | Identify logs, Kafka retention, checkpoints, or small files |
| SparkBatchSlow | Batch duration exceeds trigger interval repeatedly | SEV-2 | Inspect state, shuffle, input burst, and executor metrics |

# 11. Delivery Roadmap and Sprint Requirements

The roadmap is organized as thirteen sprints. A sprint can represent one week for an intensive schedule or two weeks for a part-time schedule. Each sprint must end with a demonstration, documented evidence, and an operational challenge.

## Sprint 0: Environment, Architecture, and Engineering Baseline

Sprint objective: Create a reproducible development environment and an agreed platform blueprint before introducing data movement.

### Required work

Repository structure, branching model, issue templates, ADR template, and documentation conventions.

Docker Compose networks, named volumes, health checks, resource limits, and environment configuration.

Version compatibility matrix for PostgreSQL, Kafka, Debezium, Spark, Delta Lake, Airflow, and observability stack.

Architecture diagram, data-flow sequence, service dependency map, and port inventory.

Makefile or task runner for start, stop, reset, logs, test, and health commands.

### Acceptance criteria

A clean machine can start the baseline services using one documented command.

No secret is committed to source control.

Every container reports health or has an explicit documented exception.

Architecture and version decisions are captured in ADRs.

|  | Chaos Lab Break Docker DNS or attach a service to the wrong network. Diagnose name resolution, inspect networks, correct configuration, and document prevention. |
| --- | --- |

### Interview mode

Explain Docker bridge networking and service discovery.

Why use named volumes? What survives container recreation?

How do you choose compatible versions across a data stack?

## Sprint 1: PostgreSQL Source and Workload Generator

Sprint objective: Build a realistic transactional source that produces safe, repeatable commerce activity.

### Required work

Normalized source schema with primary keys, foreign keys, check constraints, and audit timestamps.

Indexes based on read/write patterns and explain-plan validation.

Seed data and configurable workload generator for inserts, updates, deletes, refunds, and inventory changes.

Transaction scenarios including multi-table order creation and payment state changes.

Backup, restore, and source reconciliation scripts.

### Acceptance criteria

The schema can be created and seeded idempotently.

Workload generation is configurable by event rate and duration.

Order creation is atomic across order and item tables.

Baseline query plans and transaction rates are documented.

|  | Chaos Lab Create a slow query and lock contention. Observe blocked transactions, identify the blocker, resolve safely, and record indexing or transaction changes. |
| --- | --- |

### Interview mode

How do indexes affect CDC and write throughput?

What does WAL contain?

How would you partition a high-volume orders table?

## Sprint 2: Debezium CDC and Kafka Connect

Sprint objective: Capture source changes reliably, including initial snapshots and continuous streaming.

### Required work

Configure PostgreSQL logical replication and a dedicated least-privilege replication user.

Deploy Kafka Connect and Debezium PostgreSQL connector.

Define topic naming, message keys, delete/tombstone handling, and metadata retention.

Validate initial snapshot, streaming, restart, and connector offset behavior.

Document replication slots, WAL growth, schema history, and connector recovery.

### Acceptance criteria

All in-scope tables emit expected insert, update, and delete events.

Connector restart continues without unintended re-snapshot.

Source positions and transaction metadata are preserved.

WAL retention and replication slot health are observable.

|  | Chaos Lab Stop Kafka Connect long enough to increase WAL retention, then recover the connector and confirm no committed source changes are lost. |
| --- | --- |

### Interview mode

Snapshot modes and trade-offs.

Where are connector offsets stored?

What happens when a replication slot is inactive?

## Sprint 3: Kafka Design and Reliable Event Transport

Sprint objective: Turn CDC output into an operable, replayable event backbone.

### Required work

Create topics with intentional partition counts, retention, cleanup policy, and replication configuration.

Select partition keys that preserve entity ordering while distributing load.

Build producer/consumer verification utilities and consumer-group lag checks.

Demonstrate retries, dead-letter routing, replay, and offset reset procedures.

Document delivery semantics and duplicate handling expectations.

### Acceptance criteria

Per-entity event ordering is demonstrated.

A consumer can replay a bounded offset range.

Lag and partition skew are visible in metrics.

Retention is sufficient for the documented recovery window.

|  | Chaos Lab Kill a Kafka broker during active production and consumption. Observe leader movement, client behavior, backlog, and recovery. |
| --- | --- |

### Interview mode

Why can adding partitions break key ordering assumptions?

At-least-once versus exactly-once.

How do retention and replay requirements interact?

|  | Portfolio checkpoint Record a concise demo video, update the architecture diagram, capture key Grafana screenshots, and add one polished incident narrative to the repository. |
| --- | --- |

## Sprint 4: Schema Registry and Data Contracts

Sprint objective: Make event evolution explicit, testable, and safe for independent producers and consumers.

### Required work

Choose Avro, JSON Schema, or Protobuf and document the decision.

Deploy Schema Registry and register subject naming conventions.

Set compatibility policy and implement contract validation in CI.

Test additive, optional, breaking, and semantic changes.

Create a schema-change playbook and consumer upgrade sequence.

### Acceptance criteria

Compatible changes deploy without breaking existing consumers.

Incompatible changes fail CI or registration before production use.

Schemas include ownership and versioning guidance.

A breaking change migration is demonstrated safely.

|  | Chaos Lab Rename or change the type of a required field. Observe registry rejection or downstream failure, then execute the documented migration. |
| --- | --- |

### Interview mode

Backward, forward, and full compatibility.

Why is a schema-compatible change still potentially semantically breaking?

Subject naming strategies.

## Sprint 5: Spark Structured Streaming and Bronze Ingestion

Sprint objective: Persist source-faithful event history with recoverable streaming semantics.

### Required work

Create Spark application structure, dependency packaging, and configuration strategy.

Consume Kafka topics with explicit offsets and schema handling.

Write append-only bronze Delta tables with ingestion metadata.

Configure checkpoint locations and restart behavior.

Capture malformed or undecodable records without stopping unrelated data.

### Acceptance criteria

Restart resumes from checkpoint without unintended data loss.

Bronze contains raw payload, Kafka metadata, source position, and ingestion timestamp.

Malformed records are quarantined with reason and payload.

Streaming metrics expose input rate, processing rate, and batch duration.

|  | Chaos Lab Delete or corrupt a non-production checkpoint, observe restart consequences, restore or rebuild safely, and reconcile output. |
| --- | --- |

### Interview mode

What is stored in a streaming checkpoint?

How does Spark track Kafka offsets?

Why is bronze append-only?

## Sprint 6: Silver Layer, Deduplication, and Stateful Processing

Sprint objective: Create canonical, trustworthy business entities from at-least-once event streams.

### Required work

Normalize CDC envelopes and apply explicit data types.

Deduplicate using event identity and source position.

Merge inserts, updates, and deletes into canonical Delta tables.

Implement event-time watermarks for late behavioral events.

Perform stream-static or stream-stream enrichment where justified.

### Acceptance criteria

Replaying the same input does not alter final business results.

Deletes are represented according to the documented contract.

Late-event handling is deterministic and measured.

Canonical entity counts reconcile with source snapshots.

|  | Chaos Lab Inject duplicates, out-of-order updates, and late events. Prove which records are accepted, corrected, quarantined, or dropped. |
| --- | --- |

### Interview mode

Watermarks and state eviction.

How do you make a merge idempotent?

What can break with out-of-order CDC events?

## Sprint 7: Delta Lake Optimization and Gold Data Products

Sprint objective: Publish performant business datasets and operate their storage lifecycle.

### Required work

Create gold products for revenue, orders, customer 360, inventory availability, refunds, and conversion funnel.

Choose partitioning and file-sizing strategy based on query patterns.

Implement compaction/OPTIMIZE equivalent, retention, and safe VACUUM policy.

Demonstrate time travel, rollback, and table history.

Benchmark query performance before and after optimization.

### Acceptance criteria

Gold metrics reconcile to trusted silver sources.

Critical dashboard queries meet documented performance targets.

Small-file growth is measurable and controlled.

Rollback restores a prior correct table version.

|  | Chaos Lab Generate thousands of small files and degrade query performance. Diagnose file layout, compact safely, and compare metrics. |
| --- | --- |

### Interview mode

Why can over-partitioning hurt performance?

Delta transaction log and optimistic concurrency.

Risks of aggressive VACUUM.

|  | Portfolio checkpoint Record a concise demo video, update the architecture diagram, capture key Grafana screenshots, and add one polished incident narrative to the repository. |
| --- | --- |

## Sprint 8: Airflow Orchestration, Backfills, and Maintenance

Sprint objective: Coordinate control-plane workflows without using Airflow as the streaming data plane.

### Required work

Deploy Airflow with versioned DAGs and connections.

Orchestrate data-quality checks, gold publication, compaction, metadata ingestion, and backups.

Implement retries, timeouts, SLAs, pools, and idempotent tasks.

Create parameterized backfill and replay DAGs with safeguards.

Define manual approval steps for destructive maintenance.

### Acceptance criteria

DAG retries do not duplicate business outputs.

Backfills are scoped, auditable, and reversible.

Failed prerequisites block dependent publication.

Task logs and run metadata support incident diagnosis.

|  | Chaos Lab Create a partial DAG failure after upstream success. Clear and rerun only safe tasks, then verify no duplicated outputs. |
| --- | --- |

### Interview mode

Why should Airflow not orchestrate every streaming micro-batch?

Catchup versus backfill.

How do you design idempotent tasks?

## Sprint 9: Data Quality, Metadata, and Lineage

Sprint objective: Make trust, ownership, and discoverability part of the product rather than afterthoughts.

### Required work

Define critical, warning, and informational quality rules.

Validate schema, nullability, uniqueness, referential integrity, accepted values, and reconciliation.

Route failed records to quarantine and publish quality results.

Catalog silver and gold datasets with owners, descriptions, classifications, and lineage.

Create a data incident workflow and remediation status.

### Acceptance criteria

Critical failures block gold publication.

Quality results are queryable and visible in Grafana or the catalog.

Each gold product has an owner, definition, and lineage.

Quarantined data can be corrected and replayed.

|  | Chaos Lab Introduce a silent source defect such as negative quantity or duplicate payment. Detect through quality rules and prevent incorrect KPI publication. |
| --- | --- |

### Interview mode

Where should quality checks run?

When should bad data be dropped versus quarantined?

How do you prevent stale metadata?

## Sprint 10: Observability, SLOs, and Incident Response

Sprint objective: Detect and explain failures using metrics, logs, traces/correlation, and runbooks.

### Required work

Instrument all core services and export custom data-pipeline metrics.

Build dashboards for platform, Kafka/CDC, Spark, and data product health.

Define SLIs, SLOs, alert thresholds, and error budgets.

Create runbooks for the highest-risk alerts.

Conduct timed incident drills and produce RCAs.

### Acceptance criteria

Every SEV-1 scenario triggers an actionable alert.

A responder can move from alert to relevant dashboard and runbook in two clicks or documented commands.

Freshness and lag SLOs are measured continuously.

At least five complete incident drills are recorded.

|  | Chaos Lab Stop a critical pipeline without telling the responder which component failed. Diagnose from alerts and telemetry only. |
| --- | --- |

### Interview mode

Difference between metrics, logs, and traces.

How do you choose alert thresholds?

What is an error budget?

|  | Portfolio checkpoint Record a concise demo video, update the architecture diagram, capture key Grafana screenshots, and add one polished incident narrative to the repository. |
| --- | --- |

## Sprint 11: CI/CD, Security, and Release Engineering

Sprint objective: Make change safe, reviewable, reproducible, and easy to roll back.

### Required work

GitHub Actions for linting, unit tests, schema checks, integration tests, image builds, and documentation checks.

Dependency and container vulnerability scanning where available.

Environment-specific configuration and secret injection.

Versioned releases, changelog, migration checklist, and rollback procedure.

Smoke tests after deployment and compatibility checks before upgrade.

### Acceptance criteria

A pull request cannot merge when critical tests or schema compatibility checks fail.

Images are versioned and reproducible.

Rollback to the previous known-good release is documented and tested.

Repository scan finds no committed secret.

|  | Chaos Lab Deploy an intentionally faulty transformation through a test branch. Ensure CI catches it; then simulate rollback from a bad release in the local environment. |
| --- | --- |

### Interview mode

Blue-green versus rolling deployment for data jobs.

How do database and schema migrations affect rollback?

What belongs in a data-platform CI pipeline?

## Sprint 12: Scale, Disaster Recovery, and Final Production Readiness

Sprint objective: Validate the platform under stress and prove recovery from major failure.

### Required work

Generate at least 100 million records or events across realistic entities.

Load test source, Kafka, Spark, and storage while tracking bottlenecks.

Tune partitions, batch sizes, executor resources, state, and file layout.

Back up configuration, metadata, source data, and critical checkpoints.

Execute a full disaster-recovery exercise and final architecture review.

### Acceptance criteria

Scale-test results include throughput, latency, resource use, bottlenecks, and tuning decisions.

The system recovers from a documented destructive scenario within target RTO/RPO.

All runbooks, ADRs, diagrams, and dashboards are current.

The final demo can be run from a clean environment.

|  | Chaos Lab Simulate loss of a critical stateful component or data directory. Restore from backups, replay retained data, reconcile outputs, and publish a final RCA. |
| --- | --- |

### Interview mode

How would this architecture change at 10x or 100x volume?

What is your true system of record during recovery?

How do RTO and RPO influence retention and backup design?

# 12. Incident and Chaos Engineering Program

## 12.1 Incident Severity

| Severity | Definition | Example | Target response |
| --- | --- | --- | --- |
| SEV-1 | Critical business data unavailable or materially incorrect | Gold table stale, widespread CDC outage | Acknowledge <= 5 min; restore <= 30 min |
| SEV-2 | Significant degradation or isolated data risk | High lag, quality gate failure, disk pressure | Acknowledge <= 15 min; restore <= 2 hr |
| SEV-3 | Limited impact or non-urgent defect | Single optional dashboard panel fails | Address in normal sprint work |

## 12.2 Incident Record Template

| Section | Required content |
| --- | --- |
| Incident ID and title | Unique identifier and symptom-oriented title |
| Timeline | Detection, acknowledgement, investigation, mitigation, recovery, validation |
| Impact | Affected datasets, users, duration, and business consequence |
| Detection | Alert or observation that surfaced the issue; detection gap if reported externally |
| Root cause | Technical and process cause, not merely the failing component |
| Contributing factors | Conditions that increased probability or impact |
| Resolution | Actions that restored service and corrected data |
| Validation | Queries, reconciliations, metrics, or checks proving recovery |
| Corrective actions | Owner, due date, priority, and completion evidence |
| Interview narrative | Situation, diagnosis, trade-off, action, result, and lesson |

## 12.3 Minimum Chaos Scenario Catalog

| Area | Scenarios |
| --- | --- |
| CDC | Connector task crash; invalid connector config; replication slot growth; snapshot interruption |
| Kafka | Broker loss; under-replicated partitions; skewed key; retention too short; consumer offset reset |
| Schema | Incompatible field change; missing optional field handling; semantic meaning change |
| Spark | Checkpoint loss; out-of-memory; skewed join; slow state growth; malformed payload |
| Delta | Small-file explosion; concurrent write conflict; accidental overwrite; aggressive vacuum |
| Airflow | Scheduler pause; partial DAG failure; duplicate retry; bad backfill parameters |
| Quality | False-positive critical rule; missed anomaly; quarantine backlog |
| Infrastructure | Disk full; DNS/network isolation; container restart loop; expired credential |
| Recovery | Backup corruption; missing runbook step; replay creates duplicates |

# 13. Testing and Quality Strategy

| Test level | Purpose | Examples | Execution |
| --- | --- | --- | --- |
| Unit | Validate pure transformation logic | Parsing, keys, dedupe, business calculations | Every commit |
| Contract | Validate schemas and compatibility | Producer/consumer schema tests | Every pull request |
| Component | Validate a service with controlled dependencies | Debezium snapshot, Spark merge, quality rules | Every pull request or nightly |
| Integration | Validate multi-service data flow | Postgres -> Kafka -> Spark -> Delta | Pull request for critical changes |
| End-to-end | Validate business outcome | Order appears correctly in gold revenue and customer tables | Release candidate |
| Performance | Measure throughput, latency, and saturation | Burst traffic, 100M record load | Scheduled milestones |
| Recovery | Prove restart, replay, and restore | Broker loss, checkpoint restore, full DR | Every relevant sprint |
| Reconciliation | Compare source truth and outputs | Counts, sums, entity checks, version checks | Continuous / publication gate |

## 13.1 Critical Test Cases

A committed source transaction containing an order and multiple line items is observed completely and in the expected sequence.

Replaying a previously processed offset range produces no duplicate gold revenue.

An incompatible schema cannot reach the shared environment.

A deleted customer or order follows the documented delete policy across bronze, silver, and gold.

A late clickstream event within the watermark updates the correct session; one beyond the watermark follows the declared policy.

A failed critical data-quality rule blocks publication and provides enough context to remediate.

After a broker or worker restart, backlog drains and freshness returns to SLO without data loss.

# 14. CI/CD and Release Management

## 14.1 Pull Request Gates

Formatting and static analysis pass for Python, SQL, YAML, Docker, and documentation.

Unit and contract tests pass.

Schema compatibility checks pass.

Docker Compose configuration renders and validates.

No plaintext secrets or high-confidence credentials are detected.

Changed services include updated tests, docs, or an explicit rationale.

Material architecture changes include an ADR.

## 14.2 Release Procedure

Create a versioned release candidate and immutable image tags.

Run integration, end-to-end, quality, and smoke tests.

Review schema and storage migrations for backward compatibility and rollback.

Deploy to the reference environment and verify service health.

Validate freshness, reconciliation, lag, and critical dashboard panels.

Publish release notes and update operational documentation.

Retain the previous known-good release and tested rollback instructions.

# 15. Deliverables and Portfolio Evidence

| Deliverable | Minimum content | Evidence of completion |
| --- | --- | --- |
| GitHub repository | Code, configuration, tests, docs, issue templates, releases | Clean clone and successful startup |
| Architecture pack | Context, container, component, data flow, and recovery diagrams | Versioned diagrams and ADR links |
| Data contracts | Schemas, compatibility rules, ownership, examples | CI validation and registry subjects |
| Dashboards | Platform, Kafka/CDC, Spark, data product health | Screenshots plus importable definitions |
| Runbooks | Top alerts, recovery steps, validation, escalation | Used during chaos exercises |
| Incident diary | At least 30 incidents or controlled failures | Complete timelines and corrective actions |
| RCA portfolio | At least 10 polished RCAs | Reviewed, concise, technically credible |
| Performance report | 100M-record test and tuning analysis | Before/after metrics and bottlenecks |
| Interview notes | Sprint questions, follow-ups, design trade-offs | Answers grounded in project evidence |
| Demo package | Script, sample commands, expected outputs | Repeatable 15-20 minute demonstration |

## 15.1 Recommended Repository Structure

atlas/
  apps/                  # workload generator and utilities
  infra/                 # Docker Compose and service configuration
  connectors/            # Debezium and Kafka Connect definitions
  schemas/               # event contracts and compatibility tests
  streaming/             # Spark Structured Streaming jobs
  sql/                   # source DDL, transformations, reconciliations
  orchestration/         # Airflow DAGs and plugins
  quality/               # expectations and validation suites
  observability/         # Prometheus rules and Grafana dashboards
  metadata/              # catalog ingestion and dataset definitions
  tests/                  # unit, contract, integration, recovery
  docs/                   # architecture, ADRs, runbooks, incidents, demos
  scripts/                # setup, reset, backup, restore, replay
  .github/workflows/      # CI/CD pipelines

# 16. Interview Readiness Framework

## 16.1 Required Story Types

| Story | Evidence from Atlas |
| --- | --- |
| Architecture design | Why each component exists, alternatives considered, and expected scaling limits |
| Production incident | Signal, diagnosis, mitigation, recovery, and prevention |
| Performance tuning | Baseline, bottleneck, hypothesis, change, measured result |
| Data correctness | Duplicate, late, deleted, or malformed records and the chosen policy |
| Schema evolution | Compatibility failure and coordinated migration |
| Trade-off | Cost versus reliability, latency versus correctness, simplicity versus extensibility |
| Leadership / ownership | Prioritizing risk, writing runbooks, closing corrective actions |

## 16.2 Interview Response Standard

|  | Use evidence, not slogans Every answer should include the context, observed signal, hypothesis, diagnostic steps, trade-off, action, measured result, and what changed afterward. Avoid claiming exactly-once or high availability unless the implemented evidence supports it. |
| --- | --- |

Be able to draw the architecture in under five minutes.

Be able to explain one event from source commit to gold table, including offsets and checkpoints.

Be able to explain where duplicates can enter and where they are neutralized.

Be able to describe the most severe incident, including detection gaps and prevention.

Be able to state measured throughput and latency rather than theoretical claims.

Be able to describe what would change for managed cloud services, multi-region operation, and 100x traffic.

# 17. Risks and Mitigations

| ID | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| R-01 | Dependency incompatibility | High | Pin versions; maintain compatibility matrix; upgrade one layer at a time. |
| R-02 | Local hardware limits | High | Set resource profiles; test subsets; scale record count through staged runs. |
| R-03 | Scope expansion | High | Protect MVP requirements; mark optional features; enforce sprint exit criteria. |
| R-04 | Tutorial-style implementation without operational depth | High | Require chaos lab, metrics, runbook, and RCA for each major component. |
| R-05 | False production claims | Medium | Publish measured environment and limitations; separate demonstration from enterprise scale. |
| R-06 | Data inconsistency during replay | High | Use immutable bronze, deterministic keys, idempotent merges, and reconciliation. |
| R-07 | Observability added too late | Medium | Instrument each component in the sprint where it is introduced. |
| R-08 | Documentation drift | Medium | Link docs to code ownership and include documentation checks in PR review. |
| R-09 | Large images and slow startup | Medium | Use profiles, image caching, and optional services for metadata/query layers. |
| R-10 | Incident exercises damage recoverable data | Medium | Use backups, isolated test datasets, and explicit blast-radius controls. |

# 18. Definition of Done

## 18.1 Sprint Definition of Done

Code and configuration are merged through a reviewed pull request.

Acceptance criteria are demonstrated with repeatable commands or automated tests.

Relevant dashboards and alerts are updated.

Operational documentation and diagrams reflect the change.

The sprint chaos lab has been executed and documented.

At least one interview narrative and follow-up question set is written.

Known limitations and deferred work are recorded as issues.

## 18.2 Product Definition of Done

A clean environment can deploy the complete baseline platform from version-controlled instructions.

Representative source changes reach certified gold datasets within the freshness SLO.

Replays, retries, restarts, and selected destructive failures preserve correct business outcomes.

Critical data products have owners, contracts, quality gates, lineage, freshness metrics, and runbooks.

The 100-million-record test and disaster-recovery exercise are complete and measured.

The portfolio includes diagrams, dashboards, incidents, RCAs, performance evidence, and an interview-ready demonstration.

# Appendix A: Initial Gold Data Products

| Data product | Grain | Core measures / attributes | Freshness |
| --- | --- | --- | --- |
| gold_daily_revenue | Order date, currency, country | Gross sales, discounts, refunds, net revenue | <= 5 min |
| gold_order_facts | One row per order | Status, item count, amounts, payment and shipment timestamps | <= 2 min |
| gold_customer_360 | One row per customer | Lifetime value, order count, last activity, refund behavior | <= 10 min |
| gold_inventory_health | Product and warehouse | On hand, reserved, available, stockout indicator | <= 2 min |
| gold_payment_risk_signals | Payment attempt | Velocity, mismatch flags, refund history, amount signals | <= 60 sec |
| gold_conversion_funnel | Date, channel, device | Sessions, product views, carts, checkouts, orders | <= 15 min |

# Appendix B: Sample Incident

|  | INC-023 - Customer dashboard frozen Start: 14:17. Symptom: revenue gold table stopped updating. Detection: GoldTableStale alert. Root cause: Spark checkpoint directory was partially removed during manual cleanup. Impact: executive dashboard delayed for 42 minutes. Resolution: stopped the job, restored the latest valid checkpoint backup, replayed Kafka offsets from the validated boundary, reconciled totals, and resumed publication. Prevention: protect checkpoint paths, separate cleanup permissions, and add checkpoint-age and backup verification. |
| --- | --- |

# Appendix C: Final Demonstration Script

Start the platform and show service health.

Create a customer order and payment in PostgreSQL.

Show the corresponding Debezium event and Kafka topic position.

Show Spark processing metrics and the bronze record.

Show the merged silver order and updated gold revenue/customer products.

Trigger a controlled failure and show the alert.

Recover using the runbook and verify backlog drain.

Run reconciliation and quality checks.

Show the incident record, RCA, architecture decision, and measured performance result.

# Appendix D: Approval Checklist

| Approval area | Exit question | Status |
| --- | --- | --- |
| Product | Are business use cases and success metrics explicit? | [ ] |
| Architecture | Are component responsibilities and trade-offs documented? | [ ] |
| Data | Are contracts, layers, quality rules, and reconciliation defined? | [ ] |
| Operations | Are dashboards, alerts, runbooks, RTO, and RPO defined? | [ ] |
| Delivery | Are sprint scope, acceptance criteria, and CI/CD gates actionable? | [ ] |
| Portfolio | Will the output prove judgment, ownership, and production experience? | [ ] |